Scope of Work:

External, Internal Network, Wireless and Web Application Penetration Testing Engagement

PREPARED FOR:

[Client Name]

PREPARED BY:

Victor Westbrook, CISSP, OSCE, OSCP

[Company Name], LLC

17035 I-35 N Suite 103

Schertz Texas 78154

www.offensive-logic.com

Victor.Westbrook@Offensive-Logic.com	Office 1800.210.2578

Mobile: 210.236.2466

August 2, 2018

DOCUMENT REVISION CONTROL

| Revision Number | Revision | Revision Date |
| --- | --- | --- |
| 1.0 | Initial | 8/2/18 |

# TABLE OF CONTENTS

TABLE OF CONTENTS	3

PROPOSAL SUMMARY	4

engagement overview	4

Phase One: External Network Penetration Testing	4

Phase Two: Internal Network Penetration Testing	4

Phase Three: Wireless Penetration Testing	5

Phase Four: Targeted Web Application Penetration Testing	5

Engagement DELIVERABLES	6

PHASE SPECIFIC TASKS	7

Phase One: External Network Penetration Testing	7

Phase Two: Internal Network Penetration Testing	9

Phase Three: Wireless Penetration Testing	11

Phase Four: Targeted Web Application Penetration Testing	12

ABOUT [COMPANY NAME]	15

CONSULTANT PROFILE	15

SCOPE APPROVAL	16

CLIENT ACTIVITY CHECKLIST	16

ACKNOWLEDGEMENTS	16

# PROPOSAL SUMMARY

[Company Name] is proud to present this multi-phase Scope of Work to [Client Name]to meet their Penetration Testing Requirements. [Company Name] LLC’s security consultants have expert knowledge in Network Security and Web Applications, Security Controls, process and procedures, best practices, vulnerabilities and countermeasures. Our security consultants will perform the penetration testing presented in this Scope of Work.

## engagement overview

Based on the information provided, [Company Name] understands that [Client Name]objectives are to have [Company Name] LLC provide penetration testing, ethical hacking and risk management services to [Client Name]to help ensure that the systems are working in a safe secure manner in every respect and by ensuring the proper preservation of all data’s Confidentiality, Integrity, and Availability (CIA).

From [Company Name]'s understanding, [Client Name]has requested that the penetration testing be performed from a grey box perspective to determine the exposed vulnerabilities of the networks, applications and wireless implementations.

In response to these requirements, [Company Name] will perform the following services:

- External Network Penetration Testing

- Internal Network Penetration Testing

- Wireless Network Penetration Testing

- Targeted Web Application Penetration Testing

### Phase One: External Network Penetration Testing

[Company Name] will conduct a Network Penetration Testing assessment of the external network, aka the Internet presence to help identify existing vulnerabilities and their associated risks. [Company Name] will discover and identify hosts belonging to [Client Name] external network, identify vulnerabilities and exploit vulnerabilities identified during the ethical hacking process.  After a system is compromised, the vulnerabilities and any applicable exploits will be documented in a detailed, repeatable process.

[Company Name] will conduct this work remotely while performing the Network Penetration Testing assessment in collaboration with [Client Name] personnel. After the assessment is complete, [Company Name] will develop a formal report that will include the items described in the Final Report Summary.

### Phase Two: Internal Network Penetration Testing

[Company Name] will conduct a penetration test of the [Client Name] internal network, aka their private LAN. [Company Name] will exploit vulnerabilities identified during the vulnerability identification process.  After a system is compromised, the vulnerabilities and any applicable exploits will be documented in a detailed, repeatable process.

[Company Name] will conduct this work onsite initially and remotely after deploying [Company Name]’s internal network attack server. The Network Penetration Testing will be conducted in collaboration with [Client Name] personnel. After the assessment is complete, [Company Name] will develop a formal report that will include the items described in the Final Report Summary.

Note: The attack server’s purpose is to facilitate internal network penetration testing efforts from a remote offsite location.  This will help emulate an attacker who has gained access to the internal network and is outside of the organization. No Denial of Service or testing outside of the internal network penetration testing efforts will be conducted via the attack server.

### Phase Three: Wireless Penetration Testing

[Company Name] will assess [Client Name] guest and production wireless networks. During testing, [Company Name] will attempt to gain access to hosts belonging to [Client Name]’ internal network presence and wireless controllers. [Company Name] will exploit vulnerabilities identified during the vulnerability identification process.  After a system or information is compromised, [Company Name] will gather appropriate evidence for proof of information or system compromise.

[Company Name] will conduct this work on-site while performing the assessment in collaboration with [Client Name]. After the assessment is complete, [Company Name] will develop a formal report that will include the items described in the Final Report Summary.

### Phase Four: Targeted Web Application Penetration Testing

[Company Name] will conduct a Targeted Web Application Penetration Testing assessment of the target web application and supporting services as an unauthorized/unauthenticated and authorized/authenticated users’ perspective to determine the exposed vulnerabilities that are accessible to an attacker.

Unauthorized/Unauthenticated – An Unauthenticated Assessment of your web application gives a realistic view of what an attacker with a simple Internet connection and no privileges would be able to access, find, and possibly exploit.  This type of assessment tests the strengths of your application’s authentication mechanism(s) and any other vulnerability associated with the application.

Authorized/Authenticated – An authenticated Assessment of your web application gives a realistic view of what an attacker with basic and administrative privileges would be able to access, find, and possibly exploit.  This type of assessment tests the strengths of your applications to withstand attacks by authorized users who have valid credentials to authenticate to the application.

Additional testing may include the following:

- Information Leakage

- Session Management

- Default Configurations

- Authentication abuse

- Client-Side Cache

- Authorization exploitation

- SQL Injection, (backend database enumeration and manipulation)

- OS Command Injection

- Local and Remote File Inclusion

- Cross Site Request Forgery

- Application and Business Logic Flaws

- Proper Input Validation

- Privilege Escalation Opportunities

- Client-Side Code

- Server-Side Input Validation

[Company Name] follows a well-developed and proven methodology to assess the security of web-based applications as defined in the specific tasks in the next section. After the assessment is complete, [Company Name] will develop a formal report that will include the items described in the Final Report Summary.

## Engagement DELIVERABLES

[Company Name] will provide the following Deliverables to [Client Name]:

- Weekly Status Updates if applicable

- Final Report and Presentation delivered at the end of the engagement

- Onsite Q&A session with our consultants to discuss the process, findings, and recommendations, and answer questions related to the engagement.

## PHASE SPECIFIC TASKS

This engagement consists of four phases which break down into the following tasks and milestones.

### Phase One: External Network Penetration Testing

Duration: [Timeframe]

Consultant Presence: 100% Remote

Client Time Commitment: 1 - 2 staff hours

The goal of this assessment is to conduct a Penetration Test of [Client Name] Internet Presence.

This consulting engagement consists of four stages:

Stage 1: Project/Phase Kickoff

• Identify Stakeholders and responsible parties

• Establish Timelines

• Identify sources of required information

Stage 2: External Network Ethical Hacking

1. Determine and validate specified IP addresses to be tested based on information supplied by the client.

2. Gather public information about the organization such as but not limited to:

• Employee names, phone numbers and email addresses

• Computer account naming conventions

• Domain registry information

• Help Desk information and support procedures

3. Gather specific information such as:

• Information from DNS servers about organizational systems

• Information derived from email transfers

• Trace route information to organization systems

4. Use port scanners to determine the following information:

• Ports and services available on the information systems

• Web, Mail, DNS, Firewall, Routers, Switches address information

• Operating system, and application versioning information

5. Use service specific tools to gather additional information from server about user configurations

7. Conduct a vulnerability scan of exposed system and services and create a prioritized list of exploits for use.

8. Check for common administrative misconfigurations such as:

• Common and default system service accounts

• Default usernames and passwords

• Default community strings (SNMP)

• Mail relay allowed on SMTP servers

9. Perform password-based attacks on:

• Servers (telnet, FTP, SMB VNC, MSRDP, basic authentication etc)

• Routers (telnet, SSH and community strings)

Stage 3: Early Warning Notification

• Review Vulnerability, Threat Vectors, Exploits and Possible Countermeasures.

Stage 4: Data Analysis and Draft Report

- Data Analysis

- Draft Report Creation

#### Client Obligations

Working Sessions will be conducted during both on-site meeting and via [Company Name] provided web-based collaboration / teleconferences and will require extensive interaction with the client, as detailed by meeting schedule below. The client will be required to provide access to IT managers, IT Staff in order to define the basic data sets and elements.

#### Meeting Schedules

- Phase One kick-off (30 minutes) to establish a timeline and review client requirements.

- Final Report will be presented at the end of the assessment.

### Phase Two: Internal Network Penetration Testing

Timeline: [Timeframe]

Consultant Presence: 25% Onsite, 75% Remote

Client Time Commitment: 3 - 4 staff hours

The goal of this phase is to conduct an ethical hacking exercise on [Client Name]’ Internal network in a collaborative fashion.

This phase of the consulting engagement consists of four stages:

Stage 1: Project/Phase Kickoff

• Identify Stakeholders and responsible parties

• Establish Timelines

• Identify sources of required information

Stage 2: Internal Network Ethical Hacking

1. Determine and validate specified IP addresses to be tested based on information supplied by the client.

2. Gather public information about the organization such as but not limited to:

• Employee names, phone numbers and email addresses

• Computer account naming conventions

• Domain registry information

• Help Desk information and support procedures

3. Gather specific information such as:

• Information from DNS servers about organizational systems

• Information derived from email transfers

• Trace route information to organization systems

4. Use port scanners to determine the following information:

• Ports and services available on the information systems

• Web, Mail, DNS, Firewall, Routers, Switches address information

• Operating system, and application versioning information

5. Use service specific tools to gather additional information from server about user configurations

6. Conduct a vulnerability scan of exposed system and services and create a prioritized list of exploits for use.

7. Check for common administrative misconfigurations such as:

• Common and default system service accounts

• Default usernames and passwords

• Default community strings (SNMP)

• Mail relay allowed on SMTP servers

8. Perform password based attacks on:

• Servers (telnet, FTP, SMB VNC, MSRDP, basic authentication etc)

• Routers (telnet, SSH and community strings)

Stage 3: Data Analysis and Draft Report

- Data Analysis

- Draft Report Creation

#### Client Obligations

Working Sessions will be conducted during both on-site meeting and via [Company Name] provided web-based collaboration / teleconferences and will require extensive interaction with the client, as detailed by meeting schedule below. The client will be required to provide access to IT managers, IT Staff in order to define the basic data sets and elements.

#### Meeting Schedules

- Phase Two kick-off (30 minutes) to establish a timeline and review client requirements.

- Final Report will be presented at the end of the assessment.

### Phase Three: Wireless Penetration Testing

Duration:  [Timeframe]

Consultant Presence: 100% Onsite

Client Time Commitment: 1-2 hours

The goal of this assessment is to conduct an ethical hacking of [Client Name]guest and production wireless networks to determine internal network hosts exposure to guest wireless users.

This consulting engagement consists of four stages:

Stage 1: Project/Phase Kickoff

- Identify Stakeholders and responsible parties

- Establish Timelines

- Identify sources of required information

Stage 2: Wireless Assessment

1. 	Determine and valid proper access to guest wireless network(s)

2. 	Gather network and IP information of guest wireless and internal networks.

3. 	Attempt detailed testing and analysis to determine internal host exposure to guest wireless networks

Stage 3: Early Warning Notification

- Review Vulnerability, Threat Vectors, Exploits and Possible Countermeasures.

Stage 4: Data Analysis and Draft Report

- Data Analysis

- Draft Report Creation

#### Client Obligations

Working Sessions will be conducted during both on-site meeting and via [Company Name] provided web based collaboration / teleconferences and will require extensive interaction with the client, as detailed by meeting schedule below.

#### Meeting Schedules

- Project kick-off (30 minutes) to establish the project timeline and review client requirements.

- Final Report will be presented at the end of the ethical hacking assessment.

### Phase Four: Targeted Web Application Penetration Testing

Duration:  [Timeframe]

Consultant Presence: 100% Remote

Client Time Commitment: 2-3 hours

The goal of this assessment is to conduct a targeted web application penetration test on [Client Name]key web applications.

This consulting engagement consists of 3 stages:

Stage 1: Project/Phase Kickoff

- Identify Stakeholders and responsible parties

- Establish Timelines

- Identify sources of required information

Stage 2: Ethical Hacking

(Note: This list does not reflect all testing that will be conducted):

1. Session credential handling techniques used by the application to include cookies, session handling practices, session predictability, the use of HTTP basic authentication and many other vulnerabilities that would lead to the session hijacking of a user’s session

2. Application and business logic flaws that would allow for the bypass and misuse of the web applications built in functionality

3. Server executables (Cgi, Asp, Aspx, Jsp, Cfm, Perl etc) and their lack of bounds checking that would lead to buffer overflows, Denial of service conditions etc

4. SQL injection (blind and error based) testing will be conducted to ensure proper escaping on all application parameters that can be manipulated by an attacker. Cross-site scripting testing will be conducted to ensure that special character are escaped and that parameter validation (client side an server side) is properly implemented

5. Dangerous HTTP methods will be tested to ensure that unauthorized uploading and deletion of web content is properly checked

6. HTML source code review will be conducted to ensure that there is no excessive information leakage that would give an attacker additional attack vectors such as usernames, passwords, code comments, hidden form fields, unprotected Viewstate parameters etc

7. Proper application error handling will be checked to ensure that username or account harvesting is not possible based on error messages that are returned by the application. Additionally, proper error message handling to ensure the web application does not give addition information to an attacker via verbose error messages

8. Encryption technologies that are used with the application will be checked to ensure that weak encryption is not used and proper ciphers are employed.

Stage 3: Data Analysis and Draft Reporting

- Data Analysis

- Draft report creation

#### Client Obligations

Working Sessions will be conducted via [Company Name] provided web-based collaboration/ teleconferences and will require extensive interaction with the client, as detailed by meeting schedule below. The client will be required to provide access to IT Staff and internal resources in order to gather the required information and determine the client’s business and technical requirements.

#### Meeting Schedules

- Project/Phase Three kick-off (45 minutes) to establish timeline, information gathering needs.

- Final Report will be presented at the end of the penetration testing assessment.

#### Final Report Summary

Upon the completion of the Ethical Hacking Assessment, [Company Name] will provide [Client Name]with a final report detailing all of the vulnerabilities that were identified, the risk level of the vulnerability (High, Medium, Low, Informational), and the recommended course of action in order to remediate each of the vulnerabilities.

High Risk – High risk vulnerabilities pose a serious, immediate threat to the Confidentiality, Integrity, and Availability of the environment and its users, the exploitation of these findings would lead to the compromise of security. These findings should take the highest priority when considering your remediation efforts.

Medium Risk – Medium risk vulnerabilities pose a threat to the environment and its use, these vulnerabilities are not necessarily immediately exploitable, but should be give serious consideration when considering remediation. An attacker could use medium level vulnerabilities to enumerate information and could lead to further attacks to compromise the environment and its users.

Low Risk – Low risk vulnerabilities do not pose a serious or immediate threat to the environment but is not recommended exposure. These vulnerabilities should not be ignored and should be considered when looking to secure your environment from attacks and compromise.

Informational – Informational vulnerabilities are interesting facts that were found during the assessment that pose no obvious risk to the environment but should be taken into consideration.

The Final Report will be divided into several sections as detailed below:

Executive Summary – The Executive Summary provides a high-level overview of the Ethical Hacking Assessment.

Scope – The scope provides an overview of the client specified parameters for the assessment and the responsibilities of each party.

Results – The results give an overview of the objectives that were met during the Ethical Hacking Assessment (i.e. Unauthorized access obtained to environment, information resource, Personal Identifiable Information was disclosed).

Analysis and Recommendations – The analysis and recommendations provide an overview of the number of findings with their associated risk ratings.

Conclusion – The outcome of the Ethical Hacking Assessment.

Methodology – A Summary of our Ethical Hacking Methodology is given, detailing the phases that are taken from beginning to the end of the assessment.

Vulnerability Analysis and Recommendations – The Vulnerability Analysis and Recommendations section is the core of the vulnerability report and give detailed technical insight on the vulnerabilities that were identified, and the recommended remediation steps to eliminate the threats.

# ABOUT [COMPANY NAME]

www.offensive-logic.com

[Company Name] is a provider Cyber Security Solutions. We are a Cyber Security Consulting practice that has been delivering value added integration and managed security service to organizations for the last ten years. Our ideology and methodology, combined with the expertise of our expert staff of security consultants, allows us to deliver solutions that are scalable, manageable and relevant. Throughout the lifecycle of any engagement, we remain results oriented, with a constant focus on increased reliability, security and performance.

[Company Name] differentiates itself from competitors by the quality of our solutions, our technical strength, and our overall industry experience. We are an information security solution provider with a comprehensive security consulting practice.

| - Internal Network Penetration Testing - External Network Penetration Testing - Vulnerability Assessments - Mobile Application Penetration Testing | - Web Application Penetration Testing - Wireless Security Assessments - PCI Vulnerability Scanning and Penetration Testing - Thick Client Security Assessments |
| --- | --- |

## CONSULTANT PROFILE

The Lead Consultant and Principle Penetration Tester for this engagement is Victor Westbrook.  Mr. Westbrook has more than 17+ years of experience as a Senior Level Consultant in all facets of Information Security, Risk Management solutions, and Cyber Security consulting services to include Social Engineering, Physical, Network, Wireless, Mobile and Application layer Penetration Testing and Ethical Hacking.

Mr. Westbrook has spent the last several years performing Penetration Testing and Ethical Hacking services to Fortune 500 companies, Universities, Federal and State government agencies.

Mr. Westbrook is the President and Founder of [Company Name] LLC and has established strategic partnerships throughout the United States to provide various clients and industries with professional cyber security solutions and services.

Mr. Westbrook holds many industry recognized certifications to include the Certified Information System Security Professional (CISSP) designation as certified by the Information System Security Certification Consortium (ISC2). Certified Ethical Hacker (C|EH), GIAC Certified Penetration Tester (GPEN), GIAC Certified Web Application Penetration Tester (GWAPT), GIAC Certified Auditing and Assessing Wireless Networks (GAWN), GIAC Certified Forensics Analyst (GCFA), GIAC Certified Incident Handler (GCIH), NSA InfoSec Assessment Methodology (NSA-IAM) NSA InfoSec Evaluation Methodology (NSA-IEM) and many more. Additionally, Mr. Westbrook has been accepted as a SANS mentor and regularly provides his local and remote communities with training and seminars in the latest cyber security threats, vulnerabilities, and exploits.

# SCOPE APPROVAL

## CLIENT ACTIVITY CHECKLIST

- Provide access to client’s facilities, as required.

- Provide access to client’s existing policy documentation.

- Provide access to client’s intranet portal.

- Provide workspace and Internet connections for [Company Name] consultants for any on-site activities.

- Provide access to client’s technical staff (e.g. network administrators, security officers, database administrators, etc.), or such knowledgeable personnel who can provide the necessary answers to questions regarding the current network environment, current and future business objectives, security practices, etc.

- Provide access to the following information, documentation (as required):

  - Policies, Standards, Guidelines, Procedures relevant to this work.

  - Any other reasonable information deemed necessary by [Company Name] for the successful completion of this engagement.

  - Facilitate communication with Telco, ISP or other connected sites as needed.

- Provide a single point of contact that will be responsible for:

  - Arrangements and clearances from client management

  - Delivery of necessary information to [Company Name] to complete the project

  - Approvals to scope of work changes (including acceptance of additional billing)

  - Interfaces with client project management or change management to secure adequate maintenance windows to perform work as needed

  - Approve project delivery based on defined success criteria.

## ACKNOWLEDGEMENTS

[Company Name] will work with the client during the course of this project to ensure that each of the phases and tasks are complete as described herein and that [Company Name] completes all of the deliverables identified in this document.

Any additional deliverables and/or changes to the project task list or phases are considered changes in the scope of work. Such changes require a new scope of work to be issued and signed. Changes that exceed twenty percent (20%) of the total original project cost will require the issuance of a purchase order or some other form of pre-payment.

The solution described in this document is based on [Company Name] current understanding of the client's environment, business, and technical requirements. Any changes could affect the project cost and/or schedule. Any timelines or dates in this document are best estimates only.

A purchase order must be issued to [Company Name] before the project can be scheduled and resources assigned.

I acknowledge receipt and acceptance of this project scope of work.

______________________________

Client Signature

______________________________

Date

______________________________

Client Name