## Slide 1
1
Conduct Strategic Planning Define
Client Requirements
Create Budget & Schedule
TCC Team, Client Team, External Team
Develop market research comps to determine fair value,market availability, and cost.
Tour market with client and create shortlist of viable buildings.
Develop tour list and report to client.
3.1 Market Survey Template
3.2 Financial Analysis
3.3 Own vs. Lease Analysis
3.4 Building Tour Spreadsheet
3.5 Building Tour Checklist
3
Conduct Market Research and Analysis
&
Space Acquisition: Purchase
PROCESS DELIVERABLES
FIGURE 5
Deliverables
Roles & Responsibilities
Process
Planning
Evaluation
(continued)
TCC Team
Transaction Mgr
Portfolio Advisor
Broker
Project Mgr
Client Team
Business Unit Mgr
Corporate RE Mgr
Risk Mgr
Regional Mgr
Local Operator
CEO/CFO
VP of Finance
Administrator
Lending Rep
Tax Advisor
External Team
Architect
Attorney
General Contractor
IT Consultant
Portfolio Advisor, Transaction Manager and/or Broker
2
Develop Negotiation Strategy
Evaluate requirement in light of client’s strategic plan; develop strategic plan, if appropriate.
Develop project management strategy, budget, and schedules.
Review critical action date report monthly.
Establish KPIs.
Distribute orientation binder.
Review existing TCC/Client customized Playbooks for use and applicability.
1.1 Pre-Engagement Documents
  Authorization Letter
  Contact List
  Contracts
  RFQ Guidance
  Service Level Agreement (2)
  Commission Agreement
  Standard Reporting Templates
1.2 Client Needs Analysis (2)
Pre-Project Questionnaire
1.3 Strategic Plan (no deliverable)
1.4 Schedule and Budget
11

## Slide 2
&
Space Acquisition: Purchase
PROCESS DELIVERABLES
FIGURE 5
Deliverables
Roles & Responsibilities
Process
Portfolio Advisor, Transaction Manager and/or Broker
5.1 Letter of Intent
5.2 Purchase and Sale Agreement
5
Negotiate/Execute LOI and Purchase & Sale Agreement
Portfolio Advisor, Transaction Manager and/or Broker
Orchestrate competition.
4
Negotiate with Short List
Execution
Portfolio Advisor, Transaction Manager and/or Broker, Tax Specialist, Lender Rep, Client Legal, Client Risk, Third Party Vendors
Due diligence may include environmental, structural, A&E, title, clarity, appraisal, financial appraisal, tax implications, etc.
6.1 Closing Checklist
6.2 Due Diligence Checklist
Performance
End
See Project Management and
Facilities Management Playbooks
7
Develop Move/Project Management Documentation & Transition to Project Manager, if Applicable
Portfolio Advisor, Transaction Manager
and/or Broker
Benchmark performance and KPIs.
Submit client satisfaction forms.
Complete close-out summaries and corresponding critical date reports.
Create client case study, if transaction size meets criteria.
8
Measure/Demonstrate Performance
6
Conduct Due Diligence
Portfolio Advisor, Transaction Manager and/or Broker, Project Manager, Relocation Manager, Lease Administrator
Transaction manager brings in other service line experts (project management, lease administration), if appropriate.
If TCC is performing project mgmt, see PM Playbook.
If TCC is not performing project mgmt, coordinate with client representative or landlord.
8.1 KPI Documentation
8.2 Client Survey
8.3 Close-Out Package
8.4 Value-Added Matrix and Scorecard
12