DELIVERABLE BASED PLANNING

  - Projects require significant deliverables to be produced

  - They may be contractual or internal requirements

  - Purchase orders, sub contract formation logs, drawings, specifications, reports, procedures, test results etc.

  - Volume and complexity make it difficult to determine meaningful interdependencies

  - Critical Path Methodology (CPM) is not effective for managing progress / performance of these deliverables

  - Usually tracked at a detailed level in spreadsheets

DBR METHODOLOGY

  - Measurement of deliverable progress/performance

  - Based on principles of Earned Value Methodology (EVM)

  - Schedule Progress Index - (SPI)

  - Cost Performance Index - (CPI)

  - Structured database promotes discipline / structure / rigor

  - Performance measurement feedback tool for projects

  - Clear and objective and removes subjectivity

  - Historical patterns/trends are good indicators of the future

  - Integrate the management of scope, time and cost

THE SOFTWARE ANSWERS THE FOLLOWING QUESTIONS:

  - Is the project ahead or behind schedule?

  - How efficiently is the project using time?

  - When is the project likely to be completed?

  - Is the project currently over or under budget?

  - How efficiently are resources being used?

  - What is the likely cost of the remaining work?

  - By how much will the project be over or under budget?

  - Where are problems occurring (pinpointing)?

DBR BENEFITS

  - Applicable across all industries, sectors and projects

  - Significantly reduces the amount of subjectivity

  - Promotes structure and discipline

  - Information is web based (allows users to log in remotely)

  - Powerful reports (standard formats - universal indicators)

  - Setup and management of system is straightforward

  - Facilitates effective resource planning

  - Trends are visible within a couple of reporting periods

  - Allows project managers to “target” specific problem areas

  - Easy to install, configure and customize

DBR FEATURES

  - Interactive dashboard based on user preferences

  - S-Curves, Pareto Charts, Bulls Eye and Trend Charts

  - Tabular reports

  - RAMP or STEP method

  - Rules of credit and unlimited chains

  - Integrated calendar for meetings, events, risks and actions

  - User access restrictions

  - Comprehensive and “Intelligent” Help Menu

  - Change Control functionality

  - Integrated Actions and Risk Register

  - Client customization

  - Bug logging / feature requests

  - Data integrity checking through Tables

  - Wizards for up/downloading unlimited records

  - Budget reconciliation comparing current to original

  - Resource planning module