## Slide 1
October 2010
Software Delivery Process Improvement
Customer Logo Goes Here

## Slide 2: APPROACH

## Slide 3
* Commercial In Confidence
Approach - Deliver Change in Small Increments
Discovery
Design
Current State
Future State
Metrics
Plan and Design
Implement
Evaluate
Assess and Reassess
Upfront
Each Increment
Bank the benefits early
Lots of opportunity to learn and adjust
  Incorporate learnings into each increment
Build Momentum early
Customer Logo
Goes Here

## Slide 4
* Commercial In Confidence
Upfront – Discovery and Design
Set up to succeed
Discovery
Determine current state (“AS IS”)
Discovery workshop – capture the perspective of up and downstream stakeholders
Create a register of the current applications and their current maturity of delivery process.
Observation. Look for pain points, bottlenecks and any available metrics. Shadow key resources
Playback and validation. Playback the findings from the discovery phase. Validate these findings
Design
Determine future state (“TO BE”)
Design workshop – work with the stakeholders to design the desired future state.
Define the metrics. What does success look like and how can we measure it?
Make major design decisions. Determine the architecture and toolset. (Lower level design decisions should be left until iteration planning)
Customer Logo
Goes Here